KWAME NKRUMAH UNIVERSITY OF SCIENCE AND TECHNOLOGY

Department of Computer Science  |  CSM 366: Mini Project

ScriptIQ

PROJECT PLAN & TECHNICAL ROADMAP

Abdul Kareem Razak (8976723)  |  Emmanuella Ababu (8975923)

Supervisor: Dr. Najim Ussiph

June 2026

# 1. Project Overview

ScriptIQ is a fully client-side academic integrity analyser that combines TF-IDF similarity scoring, LCS-based TextDiff visualisation, and a D3.js plagiarism network graph — all running in the browser with no server installation. This document defines every language, library, and tool required to build ScriptIQ, and provides a detailed day-by-day 3-week milestone plan for the team.

# 2. Languages, Libraries & Tools

ScriptIQ is built entirely with browser-native and JavaScript-ecosystem technologies. No backend server is required — all computation runs in the client. Below is a complete breakdown by layer.

## 2.1  HTML5, CSS3 & Vanilla JavaScript (Core Frontend)

These three form the foundation of the entire application. No frontend framework (React, Vue) is needed — vanilla JavaScript keeps the project lightweight, dependency-free, and easy to demo in any browser.

| Technology | Specific Use in ScriptIQ | Complexity |
| --- | --- | --- |
| HTML5 | File upload dropzone, results panels, diff view layout, modal dialogs | Low |
| CSS3 (Flexbox/Grid) | Responsive two-column diff layout, network graph panel, colour-coded diff markers | Medium |
| Vanilla JavaScript (ES6+) | All orchestration logic: file reading, algorithm calls, DOM updates, event handling | High |
| Web Workers | Run TF-IDF and LCS in background threads so the UI never freezes on large files | Medium |

## 2.2  PDF.js — In-Browser PDF Parsing

PDF.js (by Mozilla) extracts plain text from uploaded PDF files entirely in the browser — no upload to a server needed. It is the only way to reliably parse PDFs client-side.

| Library | Version | CDN / Install | Use in ScriptIQ |
| --- | --- | --- | --- |
| PDF.js | 4.x (latest) | https://cdnjs.cloudflare.com/ajax/libs/pdf.js/4.2.67/pdf.min.mjs | Extract raw text from each uploaded PDF page-by-page |
| Mammoth.js | 1.x | https://cdnjs.cloudflare.com/ajax/libs/mammoth/1.6.0/mammoth.browser.min.js | Extract plain text from .docx Word documents |

- Both libraries return plain text strings that feed directly into the TF-IDF and LCS algorithms

- PDF.js requires a worker file (pdf.worker.min.mjs) loaded from the same CDN

- Test both libraries on KNUST-style submission formats — Word docs are common

## 2.3  D3.js — Interactive Network Graph

D3.js (Data-Driven Documents) powers the plagiarism network graph. It handles SVG rendering, force simulation for node layout, edge weighting, and interactive zoom/drag. D3 v7 is the current stable version.

| D3 Module | Purpose in ScriptIQ |
| --- | --- |
| d3.forceSimulation() | Position nodes using a physics-based layout — similar documents cluster together |
| d3.forceLink() | Draw edges between document nodes; edge thickness = similarity score |
| d3.forceManyBody() | Repel unrelated nodes so the graph stays readable |
| d3.zoom() | Allow pan and zoom on the network graph canvas |
| d3.scaleSequential() | Colour edges from green (low similarity) to red (high risk / high similarity) |
| d3.drag() | Make individual nodes draggable for manual exploration |

- Load via CDN: https://cdnjs.cloudflare.com/ajax/libs/d3/7.9.0/d3.min.js

- Kareem's similarity scores feed directly into D3 as edge weights

- Emmanuella owns this module — it is the most visually complex part of the project

## 2.4  Core Algorithms — Implemented in Pure JavaScript

Both primary algorithms are written from scratch in vanilla JavaScript. No external library handles them — this is a core academic contribution of the project.

TF-IDF + Cosine Similarity (Similarity Detection)

- TF-IDF (Term Frequency–Inverse Document Frequency) represents each document as a weighted vector

- Cosine Similarity computes the angle between two document vectors — 1.0 = identical, 0.0 = no overlap

- Steps to implement:

- Tokenise: split text into lowercase words, strip punctuation

- Remove stopwords: filter common words (the, a, is, of…) using a stopword list

- Compute TF for each term in each document

- Compute IDF across the full corpus (all uploaded documents)

- Multiply TF × IDF to get each document's weighted vector

- Compute dot product and vector magnitudes to get cosine score

Longest Common Subsequence — LCS (TextDiff View)

- LCS finds the longest sequence of lines that appear in the same order in both documents

- Used to build the side-by-side diff showing additions (green), deletions (red), and unchanged text

- Steps to implement:

- Split both documents into lines (or sentences for finer granularity)

- Build the standard DP table: lcs[i][j] = length of LCS of first i and j lines

- Backtrack through the DP table to label each line as MATCH, ADD, or DELETE

- Render the labelled lines side-by-side in two scrolled panels with CSS colour coding

## 2.5  AI Layer — Sentence Transformers API (Semantic Similarity)

The AI layer detects paraphrased content that TF-IDF misses. It uses a pre-trained sentence embedding model via a free API call rather than running the model locally.

| Option | API Endpoint | Free Tier | Recommended For |
| --- | --- | --- | --- |
| HuggingFace Inference API | https://api-inference.huggingface.co/models/sentence-transformers/all-MiniLM-L6-v2 | Yes — 1000 calls/day | Primary choice — most relevant model |
| Anthropic Claude API (via Artifacts) | https://api.anthropic.com/v1/messages | Yes — via Claude.ai | Fallback — ask Claude to score semantic similarity with a structured prompt |
| Cohere Embed API | https://api.cohere.com/v1/embed | Yes — 100 calls/day | Alternative embedding provider |

- Send pairs of extracted text blocks to the API; receive a similarity float (0.0–1.0)

- Only run AI scoring on pairs already flagged by TF-IDF (score > 0.4) to save API calls

- Display AI score alongside TF-IDF score in the results panel as a second opinion

## 2.6  Data Layer — IndexedDB (In-Browser Database)

IndexedDB is a built-in browser database that stores structured data with no installation. It persists comparison history across browser sessions.

| Object Store | Key Fields | Purpose |
| --- | --- | --- |
| submissions | id, filename, extractedText, uploadedAt | Store each uploaded document's text |
| comparisons | id, docAId, docBId, tfidfScore, aiScore, diffData, createdAt | Store every pairwise comparison result |
| schemes | id, name, documents[ ] | Group a batch of submissions under one exam/course |

- Use the idb library (lightweight IndexedDB wrapper) via CDN for cleaner async/await syntax

- CDN: https://cdn.jsdelivr.net/npm/idb@7/build/umd.js

- Provide a 'Clear History' button so lecturers can wipe data between exam batches

## 2.7  Complete Technology Summary

| Technology | Language / Type | Layer | Owner |
| --- | --- | --- | --- |
| HTML5 + CSS3 | Markup / Styling | Presentation | Both |
| Vanilla JavaScript ES6+ | Programming Language | All layers | Both |
| PDF.js | JS Library | File Parsing | Kareem |
| Mammoth.js | JS Library | File Parsing | Kareem |
| TF-IDF + Cosine Similarity | Algorithm (JS) | Processing | Kareem |
| LCS Algorithm | Algorithm (JS) | Processing | Emmanuella |
| D3.js v7 | JS Library | Visualisation | Emmanuella |
| Sentence Transformers API | External API | AI Layer | Emmanuella |
| IndexedDB (idb wrapper) | Browser DB | Data Layer | Kareem |
| Web Workers | Browser API | Performance | Both |

# 3. Detailed 3-Week Milestone Plan

The plan maps directly to ScriptIQ's five development phases. Each week has a clear focus, daily tasks per team member, and measurable success criteria. The team of two splits responsibilities as documented in the proposal.

## Week 1 (Days 1–7): Project Shell, File Parsing & TF-IDF Engine

Goal: A working file upload system that extracts text from PDFs and Word docs, computes TF-IDF similarity scores, and displays a basic results table.

Day 1–2: Project Setup & HTML/CSS Shell

- Create the project folder structure: /css, /js/algorithms, /js/ui, /js/api, /assets

- Build the main index.html shell with three panels: Upload, Results, and Network Graph (placeholder)

- Implement the CSS layout: two-column diff pane, file dropzone, score table

- Add drag-and-drop file upload zone with visual feedback (border highlight on hover)

- Load PDF.js, Mammoth.js, D3.js, and idb from CDN — verify all load without errors in browser console

- Set up Git repository; both team members clone and confirm they can push/pull

- Deliverable: Static UI shell renders correctly in Chrome and Firefox; all libraries load

Day 3–4: File Parsing Module (Kareem)

- Implement js/fileParser.js — handles both PDF and DOCX inputs

- For PDFs: use PDF.js getDocument() → getPage() → getTextContent() for each page; concatenate all page text

- For DOCX: use Mammoth.js convertToHtml() then strip HTML tags to get plain text

- Display extracted text in a scrollable preview panel so the user can verify it looks correct

- Handle edge cases: password-protected PDFs (show error), empty documents (show warning), unsupported types (.ppt) — show 'unsupported format' message

- Write manual tests: upload 3 sample PDFs and 2 DOCX files; confirm extraction accuracy

- Deliverable: extract_text(file) → string for PDF and DOCX; previewed in UI

Day 3–4: UI Layout Refinement (Emmanuella)

- Build the results dashboard panel: similarity score cards, document name labels, risk badge (High/Medium/Low)

- Build the network graph placeholder panel with a 'No data yet' empty state

- Implement responsive layout: stacks vertically on narrow screens, side-by-side on desktop

- Design and implement the colour system: green (< 40% similarity), amber (40–70%), red (> 70%)

- Add a top navigation bar with tabs: Upload, Compare, Network, History

- Deliverable: Fully styled UI shell; all panels and tabs render correctly

Day 5–6: TF-IDF + Cosine Similarity Engine (Kareem)

- Implement js/algorithms/tfidf.js:

- tokenise(text) — lowercase, strip punctuation, split on whitespace

- removeStopwords(tokens) — filter against a bundled English + Ghanaian English stopword list

- computeTF(tokens) — term frequency map for one document

- computeIDF(corpus) — inverse document frequency across all uploaded docs

- buildVector(tf, idf) — weighted TF-IDF vector

- cosineSimilarity(vecA, vecB) — dot product / (|A| × |B|)

- Compute pairwise scores for all uploaded documents and display in a sortable table

- Highlight matched sentences inline using the similarity score — mark top-scoring term pairs

- Test with 5 known document pairs (some copied, some original); verify scores match expectation

- Deliverable: computeSimilarity(textA, textB) → score 0.0–1.0; results displayed in table

Day 7: IndexedDB Storage & History Panel (Kareem)

- Implement js/db.js using the idb wrapper

- saveSubmission(filename, text) — store each uploaded document

- saveComparison(docAId, docBId, scores, diffData) — store each comparison result

- Build a History tab that lists all past comparisons with their scores and dates

- Add a 'Clear All History' button with a confirmation dialog

- Deliverable: Comparisons persist across browser refresh; history tab shows past results

| Week 1 Success Criteria | Target Day |
| --- | --- |
| PDF.js extracts text from a 10-page PDF correctly | Day 4 |
| Mammoth.js extracts text from a .docx file correctly | Day 4 |
| TF-IDF correctly scores two identical documents at ≥ 0.95 | Day 6 |
| TF-IDF scores two completely different documents at ≤ 0.15 | Day 6 |
| Comparison results save to IndexedDB and survive page refresh | Day 7 |
| All UI panels render without errors in Chrome and Firefox | Day 7 |
| Git repo has ≥ 8 commits with meaningful messages | Day 7 |

## Week 2 (Days 8–14): TextDiff View, Network Graph & AI Integration

Goal: A working side-by-side diff view, a live D3.js network graph, and AI semantic scoring for paraphrase detection.

Day 8–9: LCS TextDiff Algorithm & Rendering (Emmanuella)

- Implement js/algorithms/lcs.js:

- splitIntoLines(text) — split on newline and sentence boundaries

- buildLCSTable(linesA, linesB) — standard O(m×n) dynamic programming table

- backtrack(table, linesA, linesB) — return labelled array: [{type: 'match'|'add'|'delete', text}]

- Implement js/ui/diffRenderer.js:

- renderDiff(labelledLines) — build two scrolled <div> panels side-by-side

- Colour: match = white, add = #D4EDDA green, delete = #F8D7DA red, modify = #FFF3CD amber

- Line numbers on both panels

- Scroll both panels in sync when the user scrolls either one

- Add a 'Compare' button that takes the two selected documents and renders the diff

- Test on three document pairs: identical, partially copied, completely different

- Deliverable: Side-by-side diff renders correctly; colours are clear; panels scroll in sync

Day 10–11: D3.js Plagiarism Network Graph (Emmanuella)

- Implement js/ui/networkGraph.js using D3 v7 force simulation

- Data format: nodes = [{id, filename}], links = [{source, target, score}]

- Node size: uniform; Node label: truncated filename

- Edge thickness: proportional to similarity score (0.1px at 0.1 score → 4px at 1.0 score)

- Edge colour: d3.scaleSequential([green, amber, red]) mapped to score 0.0–1.0

- Interaction:

- Click a node → highlight all its edges and connected nodes; dim others

- Hover an edge → tooltip showing both filenames and their similarity score

- Drag nodes to reposition; zoom and pan the whole graph

- Add a similarity threshold slider: hide edges below the chosen score to reduce clutter

- Deliverable: Live network graph renders when ≥ 3 documents are uploaded; all interactions work

Day 12–13: AI Semantic Similarity Layer (Emmanuella)

- Implement js/api/semanticApi.js using the HuggingFace Inference API

- Only call the AI for pairs where TF-IDF score > 0.35 to stay within free tier limits

- Send POST request to sentence-transformers/all-MiniLM-L6-v2 with {inputs: {source_sentence, sentences: [...]}}

- Display AI score in the results table as a second column alongside TF-IDF score

- If AI score is ≥ 0.75 but TF-IDF is < 0.45, flag the pair with a 'Possible Paraphrase' badge

- Add loading spinner while API call is in progress; show 'API unavailable' gracefully if it fails

- Test with 5 paraphrased document pairs — verify AI catches what TF-IDF misses

- Deliverable: AI score displayed for high-risk pairs; paraphrase detection working

Day 14: Full Pipeline Integration

- Connect all Week 1 and Week 2 modules into one cohesive flow:

- Upload → Parse → TF-IDF all pairs → save to IndexedDB → render results table

- Click any pair in the table → TextDiff view opens for that pair

- Network graph updates live as documents are added

- AI scoring runs automatically for flagged pairs

- Run an end-to-end test: upload 5 documents (mix of originals and copies); verify full flow works

- Fix any integration bugs found during the test

- Deliverable: Full system works end-to-end without manual JavaScript console interaction

| Week 2 Success Criteria | Target Day |
| --- | --- |
| LCS diff correctly labels identical lines as 'match' and changed lines as 'add'/'delete' | Day 9 |
| Diff panels scroll in sync and are readable for documents up to 500 lines | Day 9 |
| D3 network graph renders all nodes and edges for 10 uploaded documents | Day 11 |
| Edge thickness and colour visibly reflect similarity scores | Day 11 |
| AI API returns a score for a paraphrased pair and flags it as 'Possible Paraphrase' | Day 13 |
| Full upload → score → diff → graph pipeline runs without error | Day 14 |

## Week 3 (Days 15–21): Testing, Polish, Evaluation & Submission

Goal: A polished, bug-free, demo-ready system with documented accuracy and a complete project report.

Day 15–16: Performance & Edge Case Hardening

- Move TF-IDF computation into a Web Worker so the UI does not freeze on large document batches

- Test with edge cases and handle gracefully:

- Single-word or empty documents

- Documents in a language other than English (scores will be unreliable — show a warning)

- Uploading the same file twice — detect duplicates by filename + size

- Very large PDFs (50+ pages) — show progress bar during extraction

- Add a 'Batch Upload' mode: upload an entire ZIP of submissions, extract all PDFs inside

- Implement rate limiting for AI API calls: queue requests with 1-second delay to avoid 429 errors

- Deliverable: System handles all edge cases without crashing; UI stays responsive on large batches

Day 17–18: Accuracy Evaluation (Both)

- Collect 15–20 test document pairs across three categories:

- Category A: Direct copies (expected TF-IDF score > 0.85)

- Category B: Paraphrased copies (expected AI score > 0.75, TF-IDF may be lower)

- Category C: Completely original (expected both scores < 0.30)

- Compute evaluation metrics for each category:

- True Positive Rate: flagged pairs that are actually copied

- False Positive Rate: flagged pairs that are actually original

- Precision and Recall at different score thresholds (0.4, 0.6, 0.75)

- Document results in a table — this feeds directly into the project report's evaluation chapter

- Adjust score thresholds if false positive/negative rates are unacceptable

- Deliverable: Evaluation table complete; system achieves ≥ 85% true positive rate on Category A

Day 19: UI Polish & Report Export (Emmanuella)

- Add a 'Download Report' button that generates a printable HTML report containing:

- List of all uploaded documents

- Pairwise similarity score table

- Network graph screenshot (using html2canvas or SVG export)

- Top 5 highest-risk pairs with their diff view

- Use window.print() with a print-specific CSS stylesheet for clean PDF export from the browser

- Final UI polish: consistent spacing, hover states on all interactive elements, focus outlines for accessibility

- Test the complete UI on Chrome, Firefox, and Edge — fix any rendering differences

- Deliverable: One-click report download works; UI passes visual review in all three browsers

Day 20: Final System Test & Bug Fixes (Both)

- Run a full end-to-end test with a realistic batch: 10 submissions for a fictional KNUST course

- Both team members independently test the system and log any bugs found

- Fix all critical bugs (crashes, wrong scores, broken diff)

- Verify IndexedDB history shows all comparisons from the test

- Confirm network graph renders correctly for all 10 documents (45 pairwise edges)

- Deliverable: System passes full end-to-end test with 0 critical bugs

Day 21: Documentation, Demo Prep & Final Submission (Both)

- Write README.md: project description, how to run locally, how to use each feature, known limitations

- Add inline code comments to all three algorithm files (tfidf.js, lcs.js, networkGraph.js)

- Prepare demo walkthrough script: 5-minute demo covering upload, scoring, diff, and network graph

- Record a short demo video (optional but strongly recommended for viva preparation)

- Final Git commit: all code, assets, and README — tag the commit as v1.0

- Submit the project folder and report to Dr. Najim Ussiph by the deadline

- Deliverable: Complete, submitted codebase; demo rehearsed; report sections written

| Week 3 Success Criteria | Target Day |
| --- | --- |
| System handles empty, duplicate, and very large files without crashing | Day 16 |
| True positive rate on direct copies ≥ 85% | Day 18 |
| False positive rate on original documents ≤ 15% | Day 18 |
| AI layer correctly flags paraphrased pairs in ≥ 4 out of 5 test cases | Day 18 |
| Download Report generates a clean, printable HTML file | Day 19 |
| Full 10-document batch test passes with 0 critical bugs | Day 20 |
| README complete; code commented; Git tagged v1.0 | Day 21 |

# 4. Full 3-Week Summary

| Week | Focus | Key Deliverable | End Day |
| --- | --- | --- | --- |
| Week 1 | Setup, Parsing & TF-IDF Engine | Working similarity scorer with IndexedDB history | Day 7 |
| Week 2 | Diff View, Network Graph & AI Layer | Full end-to-end pipeline: upload → score → diff → graph | Day 14 |
| Week 3 | Polish, Testing, Evaluation & Submission | Demo-ready system with accuracy report and documentation | Day 21 |

# 5. Team Responsibility Summary

| Module | Primary Owner | Secondary Support |
| --- | --- | --- |
| HTML/CSS Shell & Layout | Both | — |
| File Parsing (PDF.js + Mammoth) | Kareem | Emmanuella tests |
| TF-IDF + Cosine Similarity Algorithm | Kareem | Emmanuella reviews |
| IndexedDB Storage Layer | Kareem | Emmanuella tests |
| LCS TextDiff Algorithm | Emmanuella | Kareem reviews |
| Diff View Renderer (UI) | Emmanuella | Kareem tests |
| D3.js Network Graph | Emmanuella | Kareem tests |
| Sentence Transformers AI API | Emmanuella | Kareem integrates into results table |
| Web Workers (performance) | Both | — |
| Evaluation & Testing | Both | — |
| Documentation & README | Both | — |

# 6. Practical Tips

- Start with a single hardcoded pair of text strings before wiring up PDF.js — confirm your algorithms work first

- For TF-IDF, expand the stopword list to include common Ghanaian academic phrases that appear in every submission ('University', 'KNUST', 'Department', 'student number')

- LCS is O(m×n) memory and time — for very long documents, chunk at the paragraph level rather than line level to keep it fast

- D3 force simulations need a cooldown period — call simulation.alphaDecay(0.05) for smoother initial layout

- The HuggingFace free API cold-starts — first request after inactivity takes ~15 seconds; show a loading message

- Test early and often on real KNUST submission PDFs — the text extraction quality determines everything downstream

- Use browser DevTools Performance tab to identify any main-thread blocking before moving heavy work to Web Workers

ScriptIQ — Abdul Kareem Razak (8976723)  |  Emmanuella Ababu (8975923)  |  KNUST CSM 366